🇬🇧  English Learning App

Claude Code — Build Plan & Technical Requirements

Angular 17 · Node.js · Supabase · Vercel   ·   March 2026

# 0. Before You Open Claude Code

Complete these steps once on your machine. They take about 10 minutes.

## 0.1  Install Claude Code

Claude Code requires a paid Claude subscription (Pro, Max, Teams, Enterprise, or Console). The free plan does not include access.

Recommended — native installer (no Node.js required):

# macOS

curl -fsSL https://claude.ai/install.sh | sh

# Windows (PowerShell)

winget install Anthropic.ClaudeCode

# Linux

curl -fsSL https://claude.ai/install.sh | sh

Alternative — npm (requires Node.js 18+):

npm install -g @anthropic-ai/claude-code

Verify installation:

claude --version

Then authenticate — run claude and follow the browser prompts to log in with your Anthropic account.

## 0.2  Your Machine Prerequisites

| Tool | Why / Notes |
| --- | --- |
| Node.js 18+ | Angular CLI and backend scripts. Check: node --version |
| npm or yarn | Package management |
| Git | Version control. Required on Windows for Claude Code. |
| Angular CLI | npm install -g @angular/cli@17 |
| Vercel CLI | npm install -g vercel (for local serverless testing) |
| VS Code (optional) | Claude Code works from any terminal in your project folder |

## 0.3  Accounts to Set Up Before Day 1

| Service | What you need | URL |
| --- | --- | --- |
| Supabase | New project (free tier). Copy URL + anon key + service role key. | supabase.com |
| Vercel | Free account. Link to GitHub repo. | vercel.com |
| GitHub | New private repo. Push your project here. | github.com |
| Groq | Free API key for llama-3 (chat AI). Generous free tier. | console.groq.com |
| Google Cloud | Gemini Flash API key (fallback AI). Free tier. | console.cloud.google.com |
| Google OAuth | OAuth 2.0 credentials for Supabase Auth. Add callback URL from Supabase dashboard. | Same Google Cloud project |

# 1. Repository Structure

Scaffold with Angular CLI then add the backend folder. Tell Claude Code to follow this layout exactly.

| Path | What lives here |
| --- | --- |
| /src/app/ | All Angular components, services, routing |
| /src/assets/lessons/ | G-01.json … G-36.json ← paste files from your zip here |
| /src/assets/vocabulary/ | V-01.json … V-18.json ← paste files from your zip here |
| /src/environments/ | environment.ts / environment.prod.ts (Supabase URL + anon key) |
| /shared/ | syllabus.constants.ts · lesson.schema.ts · vocabulary.schema.ts |
| /api/ | Vercel serverless functions: health.ts · progress.ts · chat.ts · speak.ts · generate-lesson.ts |
| /api/_middleware.ts | JWT auth middleware used by every /api/* route |
| /api/_lib/ | Shared helpers: supabase.ts · groq.ts · gemini.ts · zod-schemas.ts |
| vercel.json | Routing config + env var references |
| .env.local | All secrets — never commit this file |

# 2. Environment Variables

Add all of these to .env.local for local development and to Vercel → Settings → Environment Variables for production. Never put secrets in the Angular source code.

| Variable | Value / Where to find it |
| --- | --- |
| SUPABASE_URL | Supabase dashboard → Settings → API → Project URL |
| SUPABASE_ANON_KEY | Supabase → API → anon public key (safe in Angular env) |
| SUPABASE_SERVICE_ROLE_KEY | Supabase → API → service_role key — server-side ONLY |
| GROQ_API_KEY | console.groq.com → API Keys |
| GEMINI_API_KEY | Google Cloud → AI Studio → API keys |
| JWT_SECRET | Copy from Supabase → Settings → API → JWT Secret |

# 3. Supabase Database Schema

Run this SQL in the Supabase SQL Editor before starting Phase 2. Claude Code can run it for you if you paste it as a task.

-- Lesson progress

CREATE TABLE lesson_progress (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES auth.users(id) ON DELETE CASCADE,

lesson_id TEXT NOT NULL,

status TEXT CHECK (status IN ('not_started','in_progress','completed')),

exercise_score NUMERIC(4,1),

speak_score NUMERIC(4,1),

attempts INT DEFAULT 0,

completed_at TIMESTAMPTZ,

updated_at TIMESTAMPTZ DEFAULT now(),

UNIQUE(user_id, lesson_id)

);

ALTER TABLE lesson_progress ENABLE ROW LEVEL SECURITY;

CREATE POLICY lp_user ON lesson_progress USING (user_id = auth.uid());

-- Speaking history

CREATE TABLE speak_history (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES auth.users(id) ON DELETE CASCADE,

lesson_id TEXT NOT NULL,

sentence_id TEXT NOT NULL,

score NUMERIC(4,2),

transcript TEXT,

created_at TIMESTAMPTZ DEFAULT now()

);

ALTER TABLE speak_history ENABLE ROW LEVEL SECURITY;

CREATE POLICY sh_user ON speak_history USING (user_id = auth.uid());

-- Vocabulary progress (spaced repetition)

CREATE TABLE vocabulary_progress (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES auth.users(id) ON DELETE CASCADE,

word_id TEXT NOT NULL,

mastery_level INT DEFAULT 0 CHECK (mastery_level BETWEEN 0 AND 3),

next_review_at TIMESTAMPTZ DEFAULT now(),

review_count INT DEFAULT 0,

last_result TEXT CHECK (last_result IN ('correct','incorrect')),

updated_at TIMESTAMPTZ DEFAULT now(),

UNIQUE(user_id, word_id)

);

ALTER TABLE vocabulary_progress ENABLE ROW LEVEL SECURITY;

CREATE POLICY vp_user ON vocabulary_progress USING (user_id = auth.uid());

# 4. Build Phases

Each phase produces a working, deployable app. Complete one phase before starting the next. Total estimated time: 4–6 weeks for a single developer.

| Phase | Name | Key Deliverables | Duration | Priority |
| --- | --- | --- | --- | --- |
| Phase 0 | Setup & scaffold | Repo, Angular project, DB schema, env vars, routing shell | 2–3 hours | P0 |
| Phase 1 | Content pipeline | Asset loading service, syllabus constants, JSON validation | 1 day | P0 |
| Phase 2 | Auth flow | Google OAuth via Supabase, protected routes, user session | 1 day | P0 |
| Phase 3 | Dashboard | Syllabus grid, level toggle, progress badges, mobile nav | 2–3 days | P0 |
| Phase 4 | Lesson exercises | 4 exercise types, scoring logic, progress save to Supabase | 4–5 days | P0 |
| Phase 5 | Speaking practice | Web Speech API, pronunciation scoring, phonetic hints UI | 3–4 days | P1 |
| Phase 6 | Vocabulary module | Word cards, spaced repetition, mastery tracking | 3–4 days | P1 |
| Phase 7 | AI Chat | Groq/Gemini serverless endpoint, chat UI, rate limiting | 2–3 days | P1 |
| Phase 8 | Progress & analytics | Progress dashboard, streaks, per-lesson history charts | 2–3 days | P2 |
| Phase 9 | Polish & deploy | Mobile QA, Vercel prod deploy, HTTPS check for Speech API | 2–3 days | P2 |

# 5. Phase-by-Phase Tasks for Claude Code

Copy these prompts exactly into Claude Code at the start of each phase. Always run inside your project root directory.

## Phase 0 — Setup & Scaffold

Run this first — once only:

💬 Phase 0 — Project scaffold

I am building an English learning app. Tech stack: Angular 17, Tailwind CSS, Node.js serverless functions on Vercel, Supabase PostgreSQL. 1. Create a new Angular 17 project with Tailwind CSS already configured. 2. Create the folder structure: /src/assets/lessons/ /src/assets/vocabulary/ /shared/ /api/ /api/_lib/ 3. Create vercel.json that routes /api/* to Node.js serverless functions and /* to the Angular app. 4. Add .env.local to .gitignore. 5. Create /shared/syllabus.constants.ts with the SYLLABUS array — 36 grammar lessons (G-01..G-36) and 18 vocabulary sets (V-01..V-18). Each entry must have: id, type ('grammar'¦'vocabulary'), title, level ('A2'¦'B1'¦'B2'), order, assetPath, hebrewFocus (string[]), tags (string[]). Do not start the dev server. Just create files.

## Phase 1 — Content Pipeline

💬 Phase 1 — Asset loading service

Create /src/app/core/services/lesson.service.ts that: - Loads /src/assets/lessons/{id}.json via Angular HttpClient. - Caches loaded lessons in a Map. - Exports: getLesson(id: string): Observable<Lesson>. Create /src/app/core/services/vocabulary.service.ts that: - Loads /src/assets/vocabulary/{id}.json. - Exports: getVocabSet(id: string): Observable<VocabSet>. Create /shared/lesson.schema.ts with a Zod schema matching this structure: - id, title, level ('A2'¦'B1'¦'B2'), order (number) - explain: { rule, why_matters, hebrew_note, tip, good_examples[], bad_examples[] } - exercises[]: { id, type ('fill_blank'¦'mcq'¦'error_correction'¦'sentence_builder'), question, answer, hint, explanation, hebrew_note?, distractors?, words? } - speak[]: { id, sentence, chunks[], phonetic_hints, pass_threshold (0-1) } Create /shared/vocabulary.schema.ts with a Zod schema matching: - id, theme, level - words[20]: { id, word, part_of_speech, definition, example_sentences[3], pronunciation_tip, common_mistake, collocations[], difficulty (1¦2¦3) } Use TypeScript interfaces generated from the Zod schemas.

## Phase 2 — Auth Flow

💬 Phase 2 — Google OAuth + route guards

Set up Supabase Auth with Google OAuth. 1. Install @supabase/supabase-js. 2. Create /src/app/core/services/auth.service.ts that: - Initialises Supabase client using environment.supabaseUrl and environment.supabaseAnonKey. - Exposes: signInWithGoogle(), signOut(), currentUser$ (Observable<User¦null>). - Persists session to localStorage. 3. Create /src/app/core/guards/auth.guard.ts — redirects unauthenticated users to /login. 4. Create a simple /login route with a 'Continue with Google' button. 5. After login, redirect to /dashboard. 6. Create /api/_lib/supabase.ts — server-side Supabase client using SUPABASE_SERVICE_ROLE_KEY from process.env. 7. Create /api/_middleware.ts — validates JWT from Authorization header using supabase.auth.getUser(). Returns 401 if invalid. Use Angular standalone components throughout. No NgModules.

## Phase 3 — Dashboard

💬 Phase 3 — Dashboard + syllabus grid

Create the main dashboard at /dashboard. Layout (mobile-first, Tailwind): - Top: welcome message + current streak badge - Level toggle: A2 / B1 / B2 tabs (user can freely switch) - Syllabus grid: two columns on mobile, three on desktop Each card shows: lesson title, level badge, status icon (not_started / in_progress / completed), score if completed - Bottom navigation bar (mobile only): Dashboard ¦ Lessons ¦ Vocabulary ¦ Progress — minimum 44×44px tap targets Data: load progress from GET /api/syllabus/progress (create this endpoint — queries lesson_progress table for current user). Clicking a card navigates to /lesson/{id}. Tailwind only — no component libraries. Angular signals for state.

## Phase 4 — Lesson Exercises

💬 Phase 4 — Lesson player with 4 exercise types

Create the lesson player at /lesson/:id. The lesson JSON is already validated against lesson.schema.ts. Steps: explain → exercises → speak (3 sequential views). Exercise types to implement: 1. fill_blank: text input, check on submit, show hint button, show explanation on wrong 2. mcq: 4 radio buttons, immediate feedback on select 3. error_correction: text area pre-filled with wrong sentence, user edits it 4. sentence_builder: draggable word tiles, user arranges them. On mobile: tap-to-add. After all exercises: calculate score (correct/total * 100). Show hebrew_note when available. On completion: POST /api/lessons/:id/progress with { exercise_score, attempts }. Create this endpoint — upserts to lesson_progress table. Progress bar at top. Swipe between steps on mobile. Font size minimum 16px on all inputs (prevents iOS zoom).

## Phase 5 — Speaking Practice

💬 Phase 5 — Web Speech API pronunciation scoring

Add the speak step to the lesson player after exercises. For each speak item in lesson.speak[]: - Show the sentence and chunks - Show phonetic_hints - Large record button (72px minimum, red circle) using SpeechRecognition API - After speech: compare transcript to sentence using token-level similarity - Score: matched_tokens / total_tokens. Pass if score >= pass_threshold - Show visual feedback: green tick (pass) or orange retry (fail) - iOS Safari fallback: if SpeechRecognition unavailable, show manual text input POST /api/speak/score with { lesson_id, sentence_id, score, transcript } — create this endpoint, saves to speak_history table. Note: SpeechRecognition requires HTTPS. Will work on Vercel deployment but not on http://localhost — warn the user in dev.

## Phase 6 — Vocabulary Module

💬 Phase 6 — Vocabulary cards + spaced repetition

Create the vocabulary module at /vocabulary. 1. Grid of all 18 vocabulary sets. Each card: theme, level badge, mastery % (loaded from vocabulary_progress). 2. Clicking opens /vocabulary/:id — a study session. 3. Study session: - Show word, definition, example_sentences, pronunciation_tip, collocations - Show hebrew_note from common_mistake - 'I know this' / 'Still learning' buttons - Track mastery_level: 0→1→2→3 (I know this increases, Still learning decreases) - next_review_at: +1 day for level 1, +3 days for level 2, +7 days for level 3 4. POST /api/vocabulary/review with { word_id, result } — create this endpoint, upserts vocabulary_progress. 5. On the dashboard, show words 'due for review' today (next_review_at <= now()).

## Phase 7 — AI Chat

💬 Phase 7 — AI chat endpoint + UI

Create a freeform chat interface at /chat. Backend: POST /api/chat - Validate JWT (use _middleware) - Rate limit: 60 requests/hour per user (track in memory or Supabase) - System prompt: 'You are a friendly English teacher helping a Hebrew-speaking adult improve their English. Current level: B1. Keep answers concise and practical. Always give examples.' - Try Groq first (llama-3-70b-versatile model), fallback to Gemini Flash if Groq fails - Return { reply: string } Frontend: - Chat bubble UI, user messages right, AI messages left - Loading indicator during response - Suggested prompt chips at the start: 'Explain the present perfect', 'Give me 5 phrasal verbs', 'Correct this sentence: ...' - Clear chat button - Mobile keyboard behaviour: input stays visible when keyboard opens

## Phase 8 — Progress Dashboard

💬 Phase 8 — Progress analytics page

Create /progress — a summary page showing the user's learning journey. Sections: 1. Overall stats bar: lessons completed / 36, vocabulary words mastered, current streak (consecutive days with activity), total exercises answered 2. Grammar progress: visual bar per level (A2/B1/B2) showing % lessons completed 3. Vocabulary heatmap: 18 boxes coloured by mastery % (0-25% grey, 26-50% light green, 51-75% green, 76-100% dark green) 4. Recent activity list: last 10 lessons attempted, with date, score, and link to redo 5. Speak scores: average pronunciation score per lesson All data from GET /api/progress/dashboard — create this endpoint, joins lesson_progress + vocabulary_progress + speak_history for current user. No external chart libraries — use Tailwind CSS bars and grids only.

## Phase 9 — Polish & Deploy

💬 Phase 9 — Production deployment

Prepare the app for production deployment to Vercel. 1. Audit mobile UX: - All tap targets minimum 44×44px - All input font sizes minimum 16px - Bottom nav visible and functional - Sentence builder works with tap (not just drag) on mobile 2. Add loading skeletons for all data-fetching screens (dashboard, lesson, vocabulary) 3. Angular production build: ng build --configuration=production. Fix any build errors. 4. vercel.json: ensure /api/* routes to serverless, /* serves Angular, all routes return index.html for SPA routing 5. Add all env vars to Vercel dashboard (not in code) 6. Run: vercel --prod 7. Test SpeechRecognition on the production URL (requires HTTPS — Vercel provides this) 8. Test Google OAuth callback URL is set to the production Vercel URL in Google Cloud Console After deploy, run a quick smoke test: login → dashboard → open one lesson → complete exercises → try speaking.

# 6. Important Patterns for Claude Code

Tell Claude Code these rules at the start of each session to keep the codebase consistent.

## 6.1  How to Start Each Claude Code Session

💬 Session opener — paste at the start of every new session

This is an Angular 17 + Node.js English learning app. Key rules: - Angular standalone components only, no NgModules - Angular signals for state management - Tailwind CSS utility classes only — no inline styles - All API routes live in /api/ as Vercel serverless functions (Node.js) - All API routes must validate JWT using /api/_middleware.ts before doing anything - Lesson JSON is loaded from /src/assets/lessons/{id}.json — never hardcode lesson content - Vocabulary JSON is loaded from /src/assets/vocabulary/{id}.json - Zod validation for all API request bodies (schemas in /api/_lib/zod-schemas.ts) - Never put API keys or secrets in Angular source code — server-side env vars only - SUPABASE_SERVICE_ROLE_KEY is server-side only, never exposed to the client Please confirm you understand before we start.

## 6.2  How to Add a New Lesson Type

If you later want to add new content (extra lessons, new exercise types), tell Claude Code:

💬 Adding new content

I want to add a new lesson: [LESSON_ID] — [TITLE]. The JSON file is already in /src/assets/lessons/[LESSON_ID].json. Add it to SYLLABUS in /shared/syllabus.constants.ts with: id: '[LESSON_ID]', type: 'grammar', title: '[TITLE]', level: '[LEVEL]', order: [NUMBER], assetPath: 'lessons/[LESSON_ID].json' No other code changes needed — the existing lesson player will handle it automatically.

## 6.3  Debugging Tips

- If a lesson doesn't load: check the assetPath in syllabus.constants.ts matches the actual filename in /src/assets/lessons/

- If auth fails: check SUPABASE_URL and SUPABASE_ANON_KEY are in environment.ts (Angular client)

- If API returns 401: check JWT_SECRET matches your Supabase project's JWT secret

- If SpeechRecognition doesn't work: it requires HTTPS — test on the Vercel deployment URL, not localhost

- If Groq API fails: check GROQ_API_KEY in .env.local and in Vercel environment variables

- If the Angular build fails: run ng build --configuration=development first to see clearer errors

# 7. Your Content Files

The 54 JSON files you generated are the core content of the app. Here is where they go and how the app uses them.

## 7.1  Copying Files Into the Project

- Unzip english-lessons-ALL-36.zip

- Copy all 36 JSON files into /src/assets/lessons/

- Unzip english-vocabulary-ALL-18.zip

- Copy all 18 JSON files into /src/assets/vocabulary/

- The files are ready — the app loads them automatically on demand

## 7.2  Lesson JSON Structure (summary)

Each lesson file (e.g. G-01-present-simple.json) contains:

| Field | Type | Used by |
| --- | --- | --- |
| id | string | Routing, progress tracking |
| title, level, order | string, number | Dashboard card display |
| explain.* | object | Lesson explain view — rule, examples, hebrew_note |
| exercises[] | array (25–32) | Exercise player — fill_blank, mcq, error_correction, sentence_builder |
| speak[] | array (8–10) | Speaking step — sentence, chunks, phonetic_hints, pass_threshold |

## 7.3  Vocabulary JSON Structure (summary)

| Field | Type | Used by |
| --- | --- | --- |
| id, theme, level | string | Vocabulary grid display |
| words[20] | array | Flashcard study session |
| word.definition | string | Main flashcard front |
| word.example_sentences[3] | string[] | Examples on card back |
| word.pronunciation_tip | string | Phonetic helper for Hebrew speakers |
| word.collocations[3] | string[] | 'Often used with...' section |
| word.difficulty (1/2/3) | number | Spaced repetition interval multiplier |

# 8. Quick Reference

## API Routes

| Route | Method | Purpose |
| --- | --- | --- |
| /api/health | GET | Liveness check — no auth |
| /api/syllabus/progress | GET | All lesson statuses for current user |
| /api/lessons/:id/progress | POST | Upsert exercise score + status |
| /api/speak/score | POST | Save pronunciation score to speak_history |
| /api/chat | POST | AI conversation — Groq first, Gemini fallback |
| /api/vocabulary/progress | GET | All vocabulary mastery levels for current user |
| /api/vocabulary/review | POST | Update word mastery after review |
| /api/progress/dashboard | GET | Aggregated stats for Progress page |
| /api/generate-lesson | POST | AI-generate extra lesson on demand (Phase 2+) |

## Angular Routes

| Route | Component / Guard |
| --- | --- |
| /login | LoginComponent — public |
| /dashboard | DashboardComponent — requires AuthGuard |
| /lesson/:id | LessonPlayerComponent — requires AuthGuard |
| /vocabulary | VocabularyGridComponent — requires AuthGuard |
| /vocabulary/:id | VocabStudyComponent — requires AuthGuard |
| /chat | ChatComponent — requires AuthGuard |
| /progress | ProgressComponent — requires AuthGuard |

Ready to build. Open your terminal in the project folder and run: claude

Good luck! 🚀